# Product Requirements Document (PRD)

## BrandHub – Centralized Brand Identity & Asset Management Platform

Project Name: BrandHub
Team: [Your Team Name Here]
Due Date: December 15, 2025
Repository: https://github.com/your-org/brandhub

## Executive Summary

BrandHub is a centralized, intelligent platform for managing all brand and identity assets within an organization. It replaces fragmented, inconsistent storage systems with a single source of truth for logos, typography, color palettes, icons, templates, and marketing materials. With built-in AI-powered brand monitoring, BrandHub ensures brand consistency across digital touchpoints by detecting outdated or off-brand usage across the web. Designed for companies of all sizes, BrandHub saves time, reduces brand dilution, and empowers teams with instant access to approved brand resources.

## Project Overview

### Problem Statement

Organizations today struggle with decentralized brand asset management, leading to:

- Asset fragmentation – Logos, fonts, and templates scattered across Google Drive, Dropbox, local folders, and email attachments.

- Version chaos – Employees use outdated logos or incorrect color values because there is no single authoritative source.

- Wasted productivity – Designers, marketers, and sales teams spend hours searching for correct brand files.

- Brand inconsistency – Old branding persists online after rebrands, damaging brand perception and trust.

- No automated brand policing – Manual monitoring of brand usage across websites and social media is time-consuming and incomplete.

### Solution

BrandHub provides:

- A unified digital brand library – All assets stored, categorized, and downloadable in required formats.

- Role-based access control – Admins, users, and guests have tailored permissions.

- AI-powered Brand Sweeper – Scans the internet for outdated brand usage and alerts teams.

- Template management – Store, preview, and share editable brand templates.

- Real-time dashboard – Overview of brand health, asset usage, and sweep status.

## Technology Stack

### Core Technologies (Required for PoC)

- React 19.1.1 – Component-based UI framework.

- React Router DOM 7.9.6 – Client-side routing.

- Firebase 12.6.0 – Backend-as-a-Service:

  - Firebase Authentication (user roles, login/logout)

  - Cloud Firestore (asset metadata, user data, sweep results)

  - Firebase Storage (file storage for assets, templates, logos)

- Vite 7.1.7 – Build tool and dev server.

- Tailwind CSS 3.4.17 – Utility-first CSS for rapid UI development.

- Node.js 18+ – Runtime environment.

- Simulated AI Service (MVP) – Mock API for Brand Sweep simulation.

- Future AI Integration – Vision models (Google Vision API, AWS Rekognition, or custom model) for real logo detection.

### Why These Technologies?

- React – Industry standard, reusable components, rich ecosystem.

- Firebase – No backend server needed; provides auth, real-time DB, and file storage.

- Vite – Fast builds and HMR for developer efficiency.

- Tailwind CSS – Consistent, responsive design with minimal custom CSS.

- Simulated AI – Allows demonstration of AI workflow without costly API integration during PoC.

## PoC Scope & Requirements

### Requirement 1: Meaningful Use of All Required Libraries

Status: Not Started
Deliverable: Each library used in a substantive, integrated manner.

#### React & React DOM

- Multi-screen component architecture (Dashboard, Login, SignUp, Asset Library, Sweep, Templates).

- State management for user roles, asset filters, sweep results.

- Event handling for uploads, downloads, and role-based actions.

#### React Router DOM

- Routes: /, /login, /signup, /dashboard, /brand, /brand/colors, /brand/typography, /templates, /sweep, /settings, /share/:id.

- Protected routes based on user role.

- Navigation via responsive navbar.

#### Firebase Authentication

- Email/password signup and login.

- Role assignment (admin, user, guest).

- Session persistence and logout.

- Protected route redirection.

#### Firebase Firestore

- Store asset metadata (name, type, category, uploader, date).

- Store user profiles (role, email, last login).

- Store sweep results (URLs, detected assets, status).

- Real-time updates for dashboard metrics.

#### Firebase Storage

- Upload and store brand assets (logos, fonts, templates).

- Generate download URLs for users.

- Manage folder structure (/assets/logos, /assets/fonts, /templates).

#### Tailwind CSS

- Responsive, mobile-first design.

- Dark theme consistent across app.

- Reusable component styles (cards, buttons, forms, modals).

### Requirement 2: Exercise All External APIs/Services

Status: Not Started
Deliverable: Live API interactions demonstrated in-app.

#### 1. Firebase Authentication API

- Register new user with email/password.

- Login existing user.

- Retrieve current user role and info.

- Logout.

- Error handling for invalid credentials.

#### 2. Firestore Database API

- Add asset metadata.

- Query assets by category, type, uploader.

- Update asset metadata (admin only).

- Delete asset records (admin only).

- Real-time listener for dashboard metrics.

#### 3. Firebase Storage API

- Upload asset files (SVG, PNG, fonts, PDFs).

- Generate signed/download URLs.

- Delete files (admin only).

#### 4. Simulated Brand Sweep API

- Mock POST request to /api/sweep with old/new logo URLs.

- Returns mock detection results (websites, status, suggested action).

- Simulates latency and progress indicator.

### Requirement 3: Deploy Application

Status: Not Started
Deliverable: Publicly accessible web application.

Deployment Requirements:

- Deploy to Firebase Hosting, Vercel, or Netlify.

- Public URL included in GitHub Release.

- Application remains live through grading period.

- No post-deployment changes during evaluation.

### Requirement 4: Implement 10% of Final Functionality

Status: Not Started
Deliverable: Core brand asset management workflow.

Core 10% Functionality:

- User Authentication & Roles

  - Signup/login with email/password.

  - Admin/user/guest role differentiation.

  - Role-based UI changes.

- Brand Asset Upload & Management (Admin)

  - Upload logos, fonts, colors, templates.

  - Categorize assets (Logos, Typography, Colors, Templates).

  - Add metadata (name, format, category, description).

- Brand Asset Library (User)

  - Browse assets by category.

  - Download assets in available formats.

  - Visual color palette display with HEX/RGB/CMYK.

- Dashboard

  - Summary cards: total assets, recent activity, sweep status.

  - Quick actions: upload asset, run sweep.

- Brand Sweep Simulation

  - Upload old/new logos.

  - Run simulated scan.

  - Display mock results table.

- Basic Navigation & Responsive UI

  - Navbar with auth state.

  - Protected routes.

  - Mobile-responsive layout.

## Development Procedure Codes & Detailed Explanations

### Procedure Code: PC-001 – User Authentication & Role Setup

Description: Implement Firebase Authentication with three user roles.

Components Affected: Login.jsx, SignUp.jsx, AuthContext.jsx, firebase.js.

Procedure Steps:

- Create SignUp screen with email, password, and role selection (admin/user).

- Implement form validation.

- Call Firebase createUserWithEmailAndPassword() and store role in Firestore users collection.

- Create Login screen; on success, fetch user role from Firestore.

- Create AuthContext to provide user role globally.

- Implement logout button in Navbar.

- Add route protection: redirect guests/non-admins from admin pages.

Success Criteria:

- New users can register with email, password, and role.

- Existing users can log in.

- Role-based UI changes are visible (e.g., admin sees upload buttons).

- Unauthorized users cannot access admin routes.

### Procedure Code: PC-002 – Brand Asset Upload & Management

Description: Admin interface to upload and manage brand assets.

Components Affected: UploadAsset.jsx, AssetLibrary.jsx, firebase.js.

Procedure Steps:

- Create upload form with fields:

  - Asset name

  - Category (Logo, Typography, Color, Template, Icon)

  - File upload (multiple formats)

  - Description

- On submit:

  - Upload file to Firebase Storage.

  - Save metadata to Firestore assets collection.

- Create Asset Library page to display assets by category.

- Implement download functionality via Firebase Storage URL.

- Admin-only delete button with confirmation.

Firestore Document Structure:

javascript

{

id: auto,

name: string,

category: "logo" | "typography" | "color" | "template" | "icon",

fileUrl: string,

fileType: string,

uploadedBy: userId,

uploadedAt: timestamp,

downloads: number,

metadata: {

hex?: string,

rgb?: string,

fontFamily?: string,

fontWeight?: string

}

}

Success Criteria:

- Admin can upload asset with metadata.

- Assets appear in library categorized.

- Users can download assets.

- Delete works and removes from Storage/Firestore.

### Procedure Code: PC-003 – Color & Typography Display

Description: Visual display of color palettes and typography styles.

Components Affected: ColorPalette.jsx, TypographyShowcase.jsx.

Procedure Steps:

- Fetch color assets from Firestore.

- Display color swatches with HEX, RGB, CMYK values.

- Show gradient previews if provided.

- Fetch font assets; display font hierarchy, weights, and style previews.

- Provide downloadable font files (.ttf, .otf).

Success Criteria:

- Colors display as swatches with values.

- Typography page shows font previews and downloadable files.

- Responsive grid layout.

### Procedure Code: PC-004 – Dashboard Implementation

Description: Overview of brand health, asset stats, and quick actions.

Components Affected: Dashboard.jsx, firebase.js.

Procedure Steps:

- Create dashboard with metric cards:

  - Total assets (from Firestore count)

  - Recent activity (last 5 uploads/downloads)

  - Brand health score (mock, future AI)

  - Sweep status (last run result)

- Quick action buttons:

  - Upload asset (links to upload form)

  - Run sweep (links to sweep page)

- Recent downloads table.

- Real-time updates via onSnapshot.

Success Criteria:

- Dashboard loads with live data.

- Quick actions navigate correctly.

- Layout is responsive.

### Procedure Code: PC-005 – Brand Sweep Simulation

Description: Simulate AI-powered brand monitoring.

Components Affected: BrandSweep.jsx, mockSweepAPI.js.

Procedure Steps:

- Create sweep page with:

  - Upload old logo

  - Upload new/current logo

  - “Run Sweep” button

- On click, simulate API call with 3-second delay.

- Return mock data:

- javascript

{

detectedSites: [

{ url: "https://example.com", asset: "old_logo.png", action: "Replace" }

],

status: "completed",

timestamp: "2025-12-08T10:30:00Z"

- }

- Display results in a table with URL, detected asset, recommended action.

Future AI Integration Spec:

- Use Google Vision API or AWS Rekognition to compare logos.

- Crawl predefined website list or use SEO APIs to find logo usage.

- Store results in Firestore with confidence scores.

Success Criteria:

- User can upload logos and run sweep.

- Mock results display in a clear table.

- Progress indicator shows during simulation.

### Procedure Code: PC-006 – Template Management

Description: Upload, categorize, and preview brand templates.

Components Affected: Templates.jsx, firebase.js.

Procedure Steps:

- Create template upload form (admin only).

- Store template in /templates Storage folder.

- Display template thumbnails (PDF preview or placeholder).

- Metadata: name, category, format, last updated.

- Download button for each template.

Success Criteria:

- Admin can upload templates.

- Templates display with thumbnails and metadata.

- Users can download templates.

### Procedure Code: PC-007 – Guest Shared Brand Page

Description: Public page for sharing brand one-sheet.

Components Affected: ShareBrandPage.jsx.

Procedure Steps:

- Create a shareable route /share/:id.

- Display read-only brand overview:

  - Primary logo

  - Color palette

  - Typography samples

  - Brand guidelines summary

- No login required.

- Download buttons for key assets.

Success Criteria:

- Page is publicly accessible.

- Displays key brand assets.

- Download links work.

### Procedure Code: PC-008 – Responsive UI & Styling

Description: Professional, responsive design with Tailwind.

Components Affected: All .jsx files.

Procedure Steps:

- Apply dark theme (bg-gray-900, text-gray-100).

- Use Tailwind responsive classes (sm:, md:, lg:).

- Ensure touch-friendly buttons (min-h-11).

- Test on mobile (320px), tablet (768px), desktop (1024px+).

- Ensure no horizontal scrolling.

Success Criteria:

- Fully responsive on all screen sizes.

- Consistent dark theme.

- Accessible contrast ratios.

### Procedure Code: PC-009 – Deployment to Production

Description: Deploy to Firebase Hosting.

Procedure Steps:

- Run npm run build.

- Install Firebase CLI: npm install -g firebase-tools.

- Login: firebase login.

- Initialize: firebase init hosting.

- Deploy: firebase deploy --only hosting.

- Verify all features work on live URL.

Success Criteria:

- App deployed and publicly accessible.

- All Firebase operations work in production.

### Procedure Code: PC-010 – Git Release v0.1 & Demo Video

Description: Tag release and create demo video.

Procedure Steps:

- Commit all code, tag: git tag v0.1.

- Push tags: git push --tags.

- Create GitHub Release with:

  - Title: “BrandHub Proof of Concept v0.1”

  - Deployed URL

  - Features list

  - Test account info

  - Demo video link

- Record 5-minute demo video:

  - Intro & problem (1 min)

  - Tech stack (1 min)

  - Live demo: signup, upload asset, browse library, run sweep, dashboard (3 min)

  - Roadmap (1 min)

Success Criteria:

- v0.1 tag created.

- Release page includes all required info.

- Video is clear, under 5 minutes, covers core features.

## Phase Breakdown: Tasks & Subtasks

### Phase 1: Planning & Setup (Due Dec 8)

Task 1.1: Firebase Project Configuration ❌ CRITICAL

- Create Firebase project

- Enable Auth, Firestore, Storage

- Set up .env.local with Firebase config

- Status: Not Started

- Dependencies: None

- Estimated Time: 30 min

Task 1.2: Project Structure

- Create src/{components, screens, contexts, config}

- npm install all dependencies

- Status: Not Started

- Dependencies: None

- Estimated Time: 15 min

Task 1.3: Local Dev Setup

- npm run dev, verify hot reload

- Check Tailwind is working

- Status: Not Started

- Dependencies: Task 1.2

- Estimated Time: 20 min

### Phase 2: Authentication & Roles (Due Dec 8)

Task 2.1: SignUp Screen with Role Selection

- Form with email, password, role dropdown (admin/user)

- Firebase createUserWithEmailAndPassword()

- Store role in Firestore users

- Status: Not Started

- Dependencies: Task 1.1

- Estimated Time: 1.5 hr

Task 2.2: Login Screen

- Email/password form

- Fetch user role on login

- Status: Not Started

- Dependencies: Task 2.1

- Estimated Time: 1 hr

Task 2.3: Auth Context & Global State

- Create AuthContext

- Provide user and role to app

- Status: Not Started

- Dependencies: Task 2.1

- Estimated Time: 1 hr

Task 2.4: Protected Routes

- Create ProtectedRoute component

- Redirect guests/non-admins

- Status: Not Started

- Dependencies: Task 2.3

- Estimated Time: 45 min

### Phase 3: Brand Asset Management (Due Dec 9)

Task 3.1: Upload Asset Form (Admin)

- Form with category, file input, metadata fields

- Upload to Storage, save to Firestore

- Status: Not Started

- Dependencies: Task 2.3

- Estimated Time: 2 hr

Task 3.2: Asset Library Page

- Display assets by category

- Download functionality

- Admin delete button

- Status: Not Started

- Dependencies: Task 3.1

- Estimated Time: 2 hr

Task 3.3: Color & Typography Pages

- Color swatch component

- Font preview component

- Status: Not Started

- Dependencies: Task 3.2

- Estimated Time: 1.5 hr

### Phase 4: Dashboard (Due Dec 9)

Task 4.1: Dashboard Layout

- Metric cards (total assets, recent activity, sweep status)

- Quick action buttons

- Status: Not Started

- Dependencies: Task 3.1

- Estimated Time: 1.5 hr

Task 4.2: Real-Time Data

- Firestore onSnapshot for metrics

- Status: Not Started

- Dependencies: Task 4.1

- Estimated Time: 1 hr

### Phase 5: Brand Sweep Simulation (Due Dec 10)

Task 5.1: Sweep UI

- Logo upload (old/new)

- Run button with progress indicator

- Status: Not Started

- Dependencies: Task 3.1

- Estimated Time: 1.5 hr

Task 5.2: Mock API & Results Table

- Simulate API delay

- Display mock detection results

- Status: Not Started

- Dependencies: Task 5.1

- Estimated Time: 1.5 hr

### Phase 6: Templates & Guest Page (Due Dec 10)

Task 6.1: Template Management

- Upload template form

- Thumbnail preview

- Status: Not Started

- Dependencies: Task 3.1

- Estimated Time: 1.5 hr

Task 6.2: Guest Shared Page

- Public route /share/:id

- Read-only brand one-sheet

- Status: Not Started

- Dependencies: Task 3.3

- Estimated Time: 1 hr

### Phase 7: UI/UX Polish (Due Dec 11)

Task 7.1: Responsive Design

- Test on mobile/tablet/desktop

- Fix layout issues

- Status: Not Started

- Dependencies: All UI tasks

- Estimated Time: 1.5 hr

Task 7.2: Dark Theme & Consistency

- Apply consistent colors, spacing

- Add loading spinners, error states

- Status: Not Started

- Dependencies: Task 7.1

- Estimated Time: 1 hr

### Phase 8: Testing & Validation (Due Dec 11)

Task 8.1: Functional Testing

- Test auth flows

- Test upload/download

- Test sweep simulation

- Status: Not Started

- Dependencies: All dev tasks

- Estimated Time: 2 hr

Task 8.2: Performance & Build

- npm run build success

- Check console errors

- Status: Not Started

- Dependencies: Task 8.1

- Estimated Time: 1 hr

### Phase 9: Deployment & Release (Due Dec 12)

Task 9.1: Deploy to Firebase Hosting

- Build, initialize, deploy

- Verify live URL

- Status: Not Started

- Dependencies: Task 8.2

- Estimated Time: 45 min

Task 9.2: Create Git Release v0.1

- Tag, push, create GitHub Release

- Status: Not Started

- Dependencies: Task 9.1

- Estimated Time: 30 min

Task 9.3: Record Demo Video

- Script, record, edit, upload

- Status: Not Started

- Dependencies: Task 9.1

- Estimated Time: 2-3 hr

## Testing & Validation Checklist

- User can sign up as admin/user

- Admin can upload asset

- Asset appears in library

- User can download asset

- Color/Typography pages display correctly

- Dashboard shows real-time metrics

- Brand sweep returns mock results

- Templates can be uploaded/downloaded

- Guest page is publicly accessible

- Responsive on all screen sizes

- No console errors in production

- Deployed URL works

## Grading Rubric Alignment

Target: A-Level

- ✅ All required libraries used meaningfully (React, React Router, Firebase Auth/Firestore/Storage, Tailwind)

- ✅ Core 10% functionality implemented (asset management, sweep simulation, dashboard, roles)

- ✅ Application deployed and publicly accessible

- ✅ Clean, structured code with error handling

- ✅ Professional, responsive UI

Demo Video Target: 90+

- Clear speaking, good pacing

- Covers problem, solution, live demo, roadmap

- Shows enthusiasm and domain knowledge

## Risk Mitigation

- Firebase config errors – Use .env.local, verify with logs.

- Storage permissions – Set security rules for authenticated users only.

- Sweep simulation feels fake – Use realistic mock data and progress indicators.

- Deployment fails – Test build locally, check Firebase logs.

- Scope creep – Stick to 10% MVP; defer advanced AI to future.

## Success Metrics

- All required technologies integrated

- Core brand asset workflow functional

- App deployed and accessible

- Demo video created and linked

- GitHub release v0.1 tagged

## Timeline Summary

Total Estimated Hours: 20–22 hours
Critical Path:

- Firebase setup (Task 1.1)

- Auth & roles (Tasks 2.1–2.4)

- Asset upload/library (Tasks 3.1–3.3)

- Dashboard (Task 4.1)

- Sweep simulation (Tasks 5.1–5.2)

- Deployment (Task 9.1)

Recommended Schedule:

- Dec 8: Phases 1–2 (Planning, Auth) – 4 hours

- Dec 9: Phases 3–4 (Asset Mgmt, Dashboard) – 6 hours

- Dec 10: Phases 5–6 (Sweep, Templates) – 5 hours

- Dec 11: Phases 7–8 (UI, Testing) – 4 hours

- Dec 12: Phase 9 (Deploy, Release, Video) – 4 hours

## Appendix: Component Structure

text

src/

├── App.jsx

├── main.jsx

├── contexts/

│   └── AuthContext.jsx

├── components/

│   ├── Navbar.jsx

│   ├── ProtectedRoute.jsx

│   ├── AssetCard.jsx

│   └── MetricCard.jsx

├── screens/

│   ├── Login.jsx

│   ├── SignUp.jsx

│   ├── Dashboard.jsx

│   ├── BrandAssets/

│   │   ├── AssetLibrary.jsx

│   │   ├── ColorPalette.jsx

│   │   └── TypographyShowcase.jsx

│   ├── Templates.jsx

│   ├── BrandSweep.jsx

│   ├── Settings.jsx

│   └── ShareBrandPage.jsx

├── config/

│   └── firebase.js

├── utils/

│   └── mockSweepAPI.js

├── App.css

└── index.css